### Pre-Alpha 1.1 Overview
#### Objectives
1. Integration: CheckMK
  1. Key Tasks:
    1. Deploy CheckMK and integrate its monitoring services with our platform.
    2. Establish a seamless data pipeline for continuous monitoring and reporting.
2. Device List View
  1. Key Tasks:
    1. Build a custom device component for each row in the device list.
    2. Set up API integration with CheckMK for real-time status and metrics.
    3. Include UI elements such as checkboxes for selection and action buttons.
    4. Implement error handling and logging for API interactions.
3. Device Grouping
  1. Key Tasks:
    1. Implement functionality to create and manage groups.
    2. Allow devices to be assigned to groups.
    3. Enable filtering of the device list based on selected groups.
    4. Design a vertical menu for group navigation.
4. Dashboard: Agent Details
  1. Key Tasks:
    1. Design and implement a user-friendly interface for displaying extensive host details.
    2. Ensure easy navigation from the main device list to the individual device detail pages.
    3. Incorporate data from CheckMK into the dashboard for a comprehensive overview.
5. RMM: Remote Access
  1. Key Tasks:
    1. Integrate Remotely to enable remote sessions from the device list and detailed views.
    2. Develop the backend capability to securely initiate remote sessions.
    3. Create a user interface for starting remote sessions.
    4. Ensure proper security and authentication mechanisms.
6. RMM: Remote Commands and Scripts
  1. Key Tasks:
    1. Develop backend functionality to securely send remote commands and execute scripts.
    2. Design a user-friendly interface for issuing commands and running scripts from the dashboard.
    3. Test and validate the security and reliability of remote command execution.
7. Dashboard: Agent Management
  1. Key Tasks:
    1. Build out the agent management interface on the dashboard.
    2. Implement mechanisms for adding, updating, and removing agents.
    3. Integrate CheckMK agent management into our dashboard for uniformity.
### Key Considerations
- User Experience: Focus on creating an intuitive and consistent UI/UX across all components.
- Feedback and Iteration: Continuously gather user feedback and iterate on the design and functionality.